Software Engineering 412 - Josh Robertson – SPMP: Recruitment Initiative
Part 0: Front Matter
0.1 TITLE PAGE:	fromwire2hire
0.2 REVISION TABLE:
Date	Revision Made
2/23/2020	Reworked Proposal
3/27/2020	Considered addition of Wordpress plugin to build resume
4/6/2020	Decision to implement 2 Wordpress plugins to assist with resume display and contact page to email support, rather than hardcoding
4/12/2020	Changed the design of project to support a general population of prospective clients rather then just one. Using my self as an example page.
4/16/2020	Changed name of project from “Inside InfoSec” to “Wire2Hire”.
4/25/2020	Instead of using myself as the presentation example, I’m going to use my dog.

0.3 PREFACE: Scope – The site will feature a professional, online resume for clients. It will then branch out to feature projects and other tutorial-like implementations of the work they’ve completed with relevance to their area of prospective job hunting.

Part 0: Front Matter	1
0.1 TITLE PAGE:  Education Game Group Project	1
0.2 REVISION Table:	1
0.3 PREFACE:	1
Part 1: Introduction	3
1.1 Project Overview	3
1.2 Project Deliverables	3
1.3 Evolution of the SPMP	4
1.4 Reference Materials	5
1.5 Definitions and Acronyms	5
Part 2: Project Organization	5
2.1 Process Model:	5
2.2 Organizational Structure:	6
2.3 Organizational Interfaces:	6
2.4 Project responsibilities:	6
Part 3: Managerial Process	7
3.1: Management Objectives and Priorities	7
3.2 Assumptions, Dependencies, and Constraints	7
3.3 Risk factors	7
3.4 Staffing Plan	7
3.5 Monitoring and Controlling Mechanisms	8
Part 4: Technical Process	8
4.1 Methods, Tools and Techniques:	8
4.2 Software Documentation:	8
4.3 Project Support Functions:	8
Part 5: Work Elements, Schedule, Budget	9
      5.1 WBS	9
      5.2 Gantt Chart	`	9
      5.3 Budget	9

Part 1: Introduction
1.1 Project Overview

Executive summary: description of project, product summary
→ As a recruiting service, we fit our clients information from their resume, contact information, and up to date portfolio of projects onto a website to reach a wider hiring audience. The product will be a wordpress site created through Amazon Web Services and hosted through AWS and Route 53. Clients include recruiters with a client-base in need of our product, or individual private clients that wish to use our services

1.2 Project Deliverables
All items to be delivered, including delivery dates and location
1. February 9th, 2020 – Blackboard
  1. Topic Proposal Submission
2. March 1st, 2020 – Blackboard
  1. Topic Proposal Review
3. April 6th, 2020 – Blackboard
  1. Topic Proposal Resubmission
4. April 8th - Virtual Meeting
  1. Design Review Meeting
  2. Tool Selection Review
  3. Use Case Review
5. April 16th, 2020 – Github
  1. Github Repository Initialization
    1. Title: Inside Infosec
6. April 29th, 2020 – Github
  1. Github Repository Reinitialization
    1. New Title: fromwire2hire
7. May 1st, 2020 – Blackboard
  1. Individual Package Final Submission
    1. SPMP
    2. Design Review Meeting Summary
    3. Tool Selection Review
    4. Use Cases
    5. Gantt Chart
    6. System Test Plan
    7. Milestone Review
    8. Presentation Powerpoint
8. May 19th, 2020 – Discord/Webex
  1. Presentation
1.3 Evolution of the SPMP
Plans for anticipated and unanticipated change

→ Anticipated: Anticipated change can bring about the discarding of optional, but effective portions of the site. One of these including the implementation of added content such as blog posts or project descriptions (content) to assist with conveying information. The main priority are the Resume and the Projects sections, in which most of the purpose of the site will be featured on.

→ Unanticipated: Should redesign issues arise where time becomes evermore pressing, a redistribution of priorities may be in order to resolve the conflict. Another aspect that is subject to change would be the content pushed to the Project Section, as this is a section that can added upon at a later date and is more flexible. In application, the contact form portion of the

1.4 Reference Materials
Complete list of materials referenced in SPMP

- Deploying Wordpress with LightSail:
  - https://aws.amazon.com/lightsail/projects/wordpress/
- Building a Professional Wordpress Resume:
  - https://www.wpbeginner.com/plugins/how-to-build-a-professional-resume-in-wordpress/
- Resume Builder Plugin:
  - https://wordpress.org/plugins/resume-builder/
- Contact form to Email Plugin
  - https://wordpress.org/plugins/contact-form-to-email/

Part 2: Project Organization
2.1 Process Model:
Client will have their resume featured on the front page of the site. Another page will feature a Contact page which will feature information for points of contact for the client. A third page will feature a portfolio of projects and developments created and used by the client that are applicable to the line of employment the client is pursuing. Prospective employers and others on the web will visit the site to learn more of the client and their background, hopefully leading to future employment oppurtunities.

2.2 Orgnizational Structure
The Site:
- Will feature a professional “Resume” section on the front page of the site
- Projects Past and Present will be hosted in a “Projects” section
- Tutorials on how to complete some basic projects will be available through the “Tutorials” section
- Will also feature a “Contact” page for hiring inquiries and other questions regarding my work or the site.
The Server:
- Will be hosted using AWS combined with LightSail Virtual Servers.
- Wordpress Server Site
- Domain Registration through Route 53

Part 3: Managerial Process
3.1: Management Objectives and Priorities
- The objectives that this project prioritizes is that of content display and function. Does this site serve the purpose its intended to? Is the content that is displayed applicable to the purpose it serves? Will this project be useful not just in the long term, but for the future as well.
- The schedule for this project trys to align with the weekly deliverables as well as the dates set in the syllabus for this class.
- The budget is set to around 20$: including domain registration and host creation through AWS. This will maximize profit while also not breaking the bank for the client.
3.2 Assumptions, Dependencies, and Constraints
- This project depends on the clients content that is requested to be featured. Obviously, more content, more of a time requirement.
- The constraints I am working under would be time, the due dates for the deliverables.
3.3 Risk factors
Size of Project:
If the project becomes too large I will reassess the implemenation of certain aspects of the site.	These aspects will be replaced by something that is effective for the time allotted to the response.
Complexity of Project:
If the project becomes too complex later down the road of the development cycle we will	have to simplify the branching of the project.
Client Acceptance:
If the client is not primarily happy with aspects of the prototype or the reaction	displayed by an	audience that evaluated the project, then certain changes will be made	in accordance. Advice	will be especially useful when it comes to the success of the	project, as it can be used to	groom a resume to be more useful and successful.

3.4 Monitoring and Controlling Mechanisms

Github:
Github will be used primarily to track submissions and progress on the project, as	everything is timestamped. The code specifically will not be the primary component of	what is	uploaded, however, update posts will be made to notify the public of changes made to the	project as it progresses.

Professor Broadwater and the COSC 412 Class Curriculum:
The oversight by Professor Broadwater is also a mechanism that will be used to keep the	project on track. This ensures that dependencies are fulfilled, deliverables are living and	consistent, and that productivity is apparent throughout all stages of the project.

Part 4: Technical Process
4.1 Methods, Tools and Techniques:
Tools Used:
- Github
- AWS
- LightSail
- Route53
- Wordpress
- Resume-Builder Plugin
- Contact Form Email Plugin

4.2 Software Documentation:
For Software Documentation, Github Version Control will be used to maintain access to every version of the project as it is developed. If any major mistakes are made, an older version can be recovered to fix the mistake. The SPMP and all review meetings will also be useful to track the progress, revisions, and other aspects of the development life cycle.

4.3 Project Support Functions:
To ensure quality assurance, a reliable server host will be purchased from AWS. The current plan for the server host is Route 53, due to the website having a good reputation while still being affordable. The website will be tested once it is up, and ech section will be implemented consecutively based on priority. The Configuration Management Plan is to use GitHubs Version Control in order to ensure reliable CM so that no work is lost.

Verification and Validation Plan(Table 4.4)

User Requirements	Method to Meet Requirements
Not hosted through any proprietary platforms	Hosting own site with registered domain through AWS. The, using Lightsail to serve the Wordpress site.
Present information that will get user hired	Use resources to transpose the clients resume, contact information, and portfolio to a website which will reach a greater audience much more quickly then standard physical or digital resumes.
Contact Page	Allows inquiries to projects, hiring interests, or other questions related to the site or client content.

Part 5: Work Elements, Schedule, Budget
5.1 WBS
-- Featured as a PDF File within the Deliverables Package --

5.2 GANTT SCHEDULE
-- Featured as a Spreadsheet File within the Deliverables Package --

5.3 BUDGET
The budget will consist of the labor to build the website. The fee to initiate the service through AWS and Lightsail. As well as the cost of the service each month/year. The final cost will be the cost to register the domain through Route53. This all should come around to an average cost per client of 30-40$ front cost, with 10-15$ per month.